### Expansion concept

Two gameplay mechanics (up from the original's single note-reading loop):

- Investigation: Explore a top-down 2d room and other locations depending on the time; at least one room; examine objects and collect physical evidence (a spatial version of the original "note selection," which records notes and saves them in the game as a .txt file for later references).

- Interrogation: Question suspects through objects; cross-reference the suspects and their answers against your evidence to catch contradictions. Once a person is picked, it’ll go through the Accusation phase, which would be the final phase of trying to prove who the killer is or not the killer. Once you prove it, the game will end with different endings.

Goal structure: Find enough evidence, clues, and hints to correctly identify the killer. Basically, the same goal as the game on Code.org. The only difference is the evidence collecting, which will be kept; a place to explore instead of one screen, and a ranking system. 
Lose condition: Wrong accusation and guessing with incomplete evidence. (Getting too many details wrong.) 
Endings: Still have the multiple endings, from guessing the two wrong people to guessing the right person with the "clean" ending (right suspect, most evidence found, can back up everyone), a "lucky guess" ending (right suspect, little evidence to back it up), and one or more "wrong suspect" endings, which each change depending on the suspect.

Special Ingredients

The special ingredient for the project is turning the original game's simple note-reading deduction loop, which I made four years ago, into a physical investigation and interrogation system. It changes the one-screen, very simple point-and-click investigation into a physical investigation and interrogation system. The core UI will use the investigation store items and write down clues. Select clues and ideas from the screen while recording notes on the other; reset per run. This shows my growth from the game I made four years ago as a high school senior for fun compared to somebody in Unity 2.

This keeps the original game's core idea of collecting information and identifying the killer while expanding it into a more interactive gameplay loop:

Loop 1: Explore → Investigate → Collect Evidence

Loop 2: Review Evidence → Interrogate → Cross-Reference Claims

Loop 3: Accuse → Prove Your Points → Ending

This shows the UI in the element of showing your proof, getting the characters' ideas, showing them, and adding your ideas together, whereas the first game in high school was just looking at items and making up an idea of who did it.

Menu (6, clears the 5 minimum): 

Main Menu: New game, continue, options, quit the game, and credits as well for assets and game art.

Start: Case File/Notebook (review clues + suspect notes and a main/starting menu.)

Interrogation (question select): Own menu to accuse, show evidence, then show the people in the Interrogation items and ask questions.

(Moving Menu between other menus) Pause: (Also pull up the note and make sure they can always look at their notes throughout the game.)

Accusation: The questioning phase happens after you pick a person; you get details right, or you lose. You also back out at certain points. If you get lucky (critical details right, enough to explain it), you still win. Once this phase starts, only leave and save at the exit points. (Start, after you have proved some stuff, but not while it’s happening, to prevent saving exploits.)

Game Over/Credits: The menu will show credits for assets, resources, different endings depending on the person, etc.

Extended features (pick 3 of the list):

- High score / detective-rank system:

Grades based on evidence found + accuracy, name entry, tracked across playthroughs. It gives a basic rank for items in your inventory and for getting questions right. This benefits someone who has enough items to guess the killer but messes up during the guessing phase. Likewise, it punishes players who try to instant-guess and beat the game by locking out the best ending that’s tied to the rank. It also punishes people who try to speedrun without properly playing by this rank system; play directly affects how many tries you get. You’ll start with D, so you get a few fails, but compared to S, you’ll have very few tries.

- Save/load: Pause an investigation and resume later. The saving system is another system that’s used as a notes system. It saves automatically to a text file on the computer.

- Inventory menu: The inventory is also a menu for looking for items you’ve collected, showing them to people for extra info or actions. You also look at the items and click them to see what the character thinks about them. (Think of it like a hint system).

Extra features if I have the time

- Options menu with 2+ real options:

  - Resolution, audio, text speed, and possibly colorblind mode with friendly clue highlight (doubles as accessibility)

- Adaptable UI for multiple resolutions: This UI plays to the options menu. An easy secondary goal, but since it’s tied to the options menu, it’s a secondary main goal.

- Build for WebGL on Itch: This should be possible, given the simplicity. It works on keyboard and mouse. But there are likely to be bugs; it’ll be my first time building a game.

### Player profile analysis

Quantic Foundry Gamer Types

Architect: planning and deduction leading to task completion; solo; interesting setting/story; slower pace; control over finding clues; hints; asking questions is exactly what "piece together clues into a theory" is. This would make the Architect have to think about little clues here and there to piece the game together.

Slayer: Solo, story-driven, low interest in power progression, wants to experience a story as it unfolds, fits the interrogation/reveal structure, multiple endings, and finding clues. It makes Slayer another strong fit for this game.

Other types: Players like Skirmisher, Gladiator, Ninja (fast-paced/competitive/social), and Bard (MMO-style social worldbuilding). The players mentioned above are a good fit for a solo, slower-paced deduction game, so you can safely say this design is not chasing them. The only thing I think we can do is a speed-runner mode, which would involve running to find all clues and guessing the hints correctly, with their locations randomized, but that’s going too far for the scope of this project.

Timmy/Johnny/Spike:

Johnny coded: building your own theory from scraps of evidence is exactly the "creative, self-directed puzzle-solving" Johnny wants. You can think about how the character was suspected but didn’t kill, why the killer went to the extent of killing the victim, and what happened to cause the person to die in that state.

Timmy: Hook via a dramatic, well-staged reveal scene when you accuse correctly. From knowing you’re right or accusing somebody wrong until the end of the game. Not knowing the right person, with enough info to support it. Though this might be a weaker game due to a lower amount of action.

Spike: Hook via the optional rank/high-score system, different endings, and timing; the runs on their own, and competitive players can optimize (fewer wrong guesses, less time spent). With the smaller scope, it also makes it competitive for speedrunning.

### Responsibilities (solo dev, by role)

| Producer | Tristan | Trello board, milestone tracking, scope control. |
| --- | --- | --- |
| Programmer | Tristan | Clue/evidence system, dialogue system, save/load, menu wiring. |
| UI/UX Designer | Tristan | Layout and flow across all 6 menus, accessibility options. |
| Narrative/Level Designer | Tristan | Case story, clue placement, suspect dialogue trees, endings. |
| Artist | Tristan | Asset sourcing/creation, cited in credits per project requirements. |
| QA | Tristan | Playtesting before submission. |

### Rough weekly schedule

I anchored the Oct 4 Trello/GitHub/UI Lab deadline you've got, so I built a plan for the next three weeks.

| Sep 14–20 Bullet Point: Finalize gameplay and production plan. Create and organize the Trello production board. Create the GitHub repository. Set up the Unity project and required ignore files. Create initial project folders. Gather and organize starting assets. Establish the initial case structure, suspects, evidence, and story outline. | The plan is finalized; the Trello board and the GitHub repo are live. With starting assets made and set up. Overall, the starting assets should be set up. |
| --- | --- |
| Sep 21-27 Bullet Point: Create the top-down investigation room. Implement object examination. Implement evidence collection. Implement the case notebook/evidence record. Prototype the interrogation system. Implement at least one suspect and basic questioning. Begin the artwork and UI for the core gameplay. Identify problems with pacing, evidence clarity, and interrogation. | Prototype both core mechanics, get everything roughly set up for code. Get the core requirements, and start the artwork, clean up the code, and the story notebook UI. At this point, I should have the core requirements done. |
| Sep 28–Oct 4 Bullet Point: Finalize the investigation and interrogation systems. Implement the accusation phase. Implement multiple endings. Implement the detective-rank system. Finalize the case story and dialogue. Complete the required menus. Integrate artwork and UI. Test saving/loading. Fix major bugs. Complete the required assignment deliverables. | Finalize the story, art, code, maybe some extra stuff. Build and finalize the requirements for the assignment. |

- Resolution options.

- Audio options/Audio in General.

- Text speed.

- Colorblind/accessibility features.

- WebGL build for Itch.io.

Production Board Structure: Since my project is a solo project, the Trello board will use groups/lists. Each backlog task will also be assigned a priority (High, Medium, or Low) and a rough estimated completion time so it can be realistic. Examples include Planned, In Progress, Testing, and Complete. Tasks will use tags for gameplay systems, UI, programming, art, narrative, and QA; all tasks will be assigned to Tristan (me). With a solo project, without help from other students, outside collaborators, or anyone else in general.

Version Control: The default Unity project will be committed to GitHub with the appropriate Unity .gitignore configured. Repository access will be checked to confirm that all required collaborators have read/write permissions, but since that is me, I’ll already have all the permissions needed.

### Known Unknowns

The following are the major gameplay questions that need to be answered during prototyping:

Investigation Pacing: 
Will physically exploring a room and examining objects feel more engaging than the original game’s simple point-and-click system? Will there be multiple rooms? If so, how many locations are needed? Should there be NPCs, side objectives, etc.

Story Quantity and Depth: 
How many pieces of evidence, questions, and story depth can the player reasonably collect and remember before the investigation becomes overwhelming or worse, repetitive?

Evidence Usefulness: 
Will players understand which evidence is important, what might be planted (to mislead), or will they collect large amounts of information without knowing how it connects?

Ranking Balance: 
How strongly should incorrect answers, missing evidence, and incorrect accusations affect the player’s detective rank? Is messing up a murder weapon that critical? What should we do when they mess up? What about guessing the wrong person and using planted points?

Save/Load Exploits and How Much They Need to Know: 
Can the player abuse saving during the accusation phase to avoid consequences? The current design prevents saving during the active accusation sequence, and rank punishes people who try to mindlessly blitz the game. Especially since they could work around it with notes, which will always save.

Scope: 
Can the investigation, interrogation, item collecting, UI, accusation, multiple endings, menus, ranking systems, locations, and story all be completed within the project timeline without reducing the quality of the core gameplay?

### Minimum Viable Game

The minimum playable version of the project will contain:

- One investigation location as a top-down 2D map.

- Story: The story may remain simple in scope, but it must clearly build upon the original game's case, characters, or investigative concept.

- A playable investigation system with at least 3 items.

- A case notebook.

- At least three suspects. (The 1st game had 3, so we need at least 3)

- A basic interrogation system with choice-box answers and items to give them.

- An accusation sequence.

- At least one correct ending with two sub-endings for high and low rank.

- At least two incorrect endings, with two sub-endings for high and low rank.

- A functional main menu and pause/menu system.

Additional locations, suspects, evidence, endings, and optional systems that will be added only after this minimum gameplay loop are fully playable.

Prototype Evaluation: All the ideas above tie back to the core mechanic. Tests will focus on stability, investigation being engaging, evidence being understandable, and more. These goals are so I work not only on a stable product but one that is also fun for people to try out, even if it’ll have a short run time.

Trello Board: https://trello.com/invite/b/6ab09ac73521c296f53553a5/ATTIe4965c0a8d022661ca79f1fb1fe545aaB8CA8798/project-a

Unity Repo: https://github.com/MutilatedStar/Unity-Project-A